SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1023 | Course Title: |  | Software Engineering |  |
| --- | --- | --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: |  | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |  |
| Weightage: | 20% | Total Marks: |  | 25 |  |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |  |  |
| Student Name: | N Reddy Varaprasad |  | Reg. No.: |  | 192311045 |
| Date: | 14/10/26 |  | Duration: |  | 60 minutes |

# Code of Conduct

I N REDDY VARAPRASAD (192311045) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: N.Reddy Varaprasad

# How This Workshop Applies Advanced Agile Methodologies

This assessment demonstrates the practical application of advanced methodologies and agile project management techniques to manage a software project effectively. The selected project is the vehicle used to apply Scrum-based sprint planning, user-story driven requirements, backlog prioritization, effort estimation and controlled delivery. The following advanced agile practices are applied throughout this document:

- Product Vision & Stakeholder Analysis – Aligning the team on a shared outcome and identifying influence, needs and success criteria.

- Epic Decomposition & User Stories – Breaking a complex system into value-driven increments using the standard Agile format.

- Acceptance Criteria (Given–When–Then) – Making requirements testable and reducing ambiguity before development starts.

- Value-Based Backlog Prioritization – Ordering work by business value, risk, dependencies and readiness.

- Sprint Planning & Vertical Slices – Selecting a realistic, demonstrable increment that delivers end-to-end value.

- Relative Estimation (Fibonacci / Planning Poker) – Estimating effort by complexity and uncertainty instead of absolute hours.

- Definition of Ready & Definition of Done – Quality gates so work is planned only when ready and finished only when complete.

- Risk-Based Governance – Embedding safety boundaries, human approval gates and audit trails into delivery.

# Selected Software Project

## Autonomous Incident Response and Root-Cause Analysis Platform

Complex software systems generate large volumes of logs, metrics, alerts and deployment events. During incidents, engineers must correlate these signals quickly to identify root causes. Alert overload and fragmented observability delay recovery and increase operational risk.

Problem: Design and develop an Autonomous Incident Response and Root-Cause Analysis Platform that correlates monitoring data, deployment changes, service dependencies and incident histories to identify probable causes and recommend safe remediation. Automated remediation must operate within predefined safety boundaries and require human approval for high-impact changes.

## Platform Objectives

- Correlate metrics, logs, traces and deployment events

- Detect and group related alerts to reduce overload

- Identify and rank probable root causes

- Recommend remediation actions with risk levels

- Automate only low-risk recovery within safety limits

- Maintain complete incident histories and audit trails

- Route high-impact actions for authorized human approval

# Project Vision and Stakeholders

Agile technique applied: Product Vision + Stakeholder Mapping – creates shared understanding and identifies who influences priority decisions.

## Project Vision

To build a secure, controlled autonomous incident-response platform that unifies monitoring, logs, deployment changes, service dependencies and historical incidents so that probable root causes are identified quickly and safe remediation is recommended or executed only within predefined boundaries—thereby reducing mean time to recover and improving production reliability.

## Project Objectives (Aligned to Effective Project Management)

- Reduce duplicate and low-value alerts presented to engineers (value delivery).

- Correlate metrics, logs, traces, deployment events and dependencies into one incident context (integration).

- Rank probable root causes using rules and ML-assisted analysis (advanced analysis capability).

- Recommend remediation actions with risk levels and evidence (risk-informed decisions).

- Auto-execute only approved low-risk actions inside safety boundaries (controlled automation).

- Route medium- and high-impact actions for human approval (governance).

- Maintain complete incident, action and audit history (transparency and compliance).

- Provide operational dashboards for status, confidence, health and remediation activity (visibility).

## Key Stakeholders

| Stakeholder | Role / Interest | Main Needs | Influence |
| --- | --- | --- | --- |
| SRE / DevOps Engineers | Operate production services | Fast diagnosis, reliable remediation, clear evidence | High |
| Incident Manager | Coordinate major incidents | Status, ownership, escalation, closure | High |
| Operations Engineer | Monitor infrastructure | Service health, alerts, safe recovery | High |
| Application Developers | Maintain applications | Logs, traces, deployment correlation | Medium |
| Security Team | Protect systems | Controlled automation, audit, approval boundaries | High |
| Platform / Cloud Team | Manage infrastructure | State, scaling, deployment safety | High |
| Product Owner | Own business value | Reduced downtime, measurable reliability gains | High |
| System Administrator | Access & configuration | RBAC, configuration, auditability | Medium |
| Business / Management | Service reliability oversight | Lower operational risk and recovery time | Medium |
| End Customers | Consume production services | Reliable, available services | High (indirect) |

## Project Constraints (Governing the Plan)

- Automation must remain inside predefined safety boundaries.

- High-impact actions require authorized human approval.

- Every action and approval must leave an immutable audit record.

- Existing monitoring, logging and deployment systems should be integrated, not replaced.

- Sprint 1 must deliver a demonstrable vertical slice rather than the complete platform.

# Agile Epics

Agile technique applied: Epic Decomposition – groups related functionality into coherent capabilities that can be delivered incrementally.

| ID | Epic | Description | Business Value |
| --- | --- | --- | --- |
| E1 | Observability Integration | Collect metrics, logs, traces and deployment events | High |
| E2 | Incident Detection & Correlation | Group alerts and build incident context | Very High |
| E3 | Root-Cause Analysis | Identify and rank probable causes | Very High |
| E4 | Remediation Recommendation | Generate safe actions with evidence and risk | Very High |
| E5 | Controlled Automation | Execute low-risk actions; gate high-impact actions | Very High |
| E6 | Incident Management | Track incidents, ownership, status and closure | High |
| E7 | Audit & Governance | Record actions, approvals and policy decisions | High |
| E8 | Dashboard & Reporting | Present operational and reliability insights | Medium |
| E9 | Security & Access Control | RBAC, authentication and authorization | High |
| E10 | Deployment & Operations | CI/CD, configuration, monitoring and reliability | High |

# User Stories

Agile technique applied: User Stories in standard format – “As a <user>, I want <feature>, so that <benefit>”.

| ID | User Story | Epic | Priority |
| --- | --- | --- | --- |
| US01 | As an SRE, I want to ingest metrics, logs and traces, so that incident analysis uses a common evidence base. | E1 | High |
| US02 | As an SRE, I want related alerts grouped into one incident, so that alert overload is reduced. | E2 | Very High |
| US03 | As an incident manager, I want an incident timeline, so that I can understand the sequence of events. | E2 | High |
| US04 | As an engineer, I want probable root causes ranked, so that I can focus investigation on the most likely cause. | E3 | Very High |
| US05 | As an engineer, I want deployment changes linked to incidents, so that recent changes can be evaluated as possible causes. | E3 | High |
| US06 | As an SRE, I want remediation recommendations with evidence, so that I can choose a safe recovery action. | E4 | Very High |
| US07 | As a platform owner, I want risk levels assigned to actions, so that unsafe automation is prevented. | E5 | Very High |
| US08 | As an SRE, I want low-risk actions automatically executed, so that recovery time is reduced. | E5 | Very High |
| US09 | As an incident manager, I want high-impact actions routed for approval, so that production changes remain controlled. | E5 | Very High |
| US10 | As a security administrator, I want every action and approval recorded, so that the system remains auditable. | E7 | High |
| US11 | As a manager, I want an incident dashboard, so that I can monitor reliability and response performance. | E8 | Medium |
| US12 | As an administrator, I want role-based access control, so that only authorized users can approve or execute actions. | E9 | High |

# Acceptance Criteria

Agile technique applied: Given–When–Then acceptance criteria – makes each story testable and supports Definition of Done.

| Story | Acceptance Criteria (Given – When – Then) |
| --- | --- |
| US01 | Given a configured monitoring source, When new metrics/log events arrive, Then the platform stores normalized records with source and timestamp. |
| US02 | Given multiple alerts with a common service and time window, When correlation runs, Then related alerts are grouped into one incident candidate. |
| US03 | Given an active incident, When an engineer opens it, Then the system displays a chronological timeline of alerts, events and deployment changes. |
| US04 | Given sufficient incident evidence, When root-cause analysis completes, Then the system displays ranked probable causes with confidence values. |
| US05 | Given a deployment occurred near incident onset, When correlation analyzes the incident, Then the deployment appears as related change evidence. |
| US06 | Given a probable root cause, When remediation analysis runs, Then at least one suitable action is proposed with reason and risk level. |
| US07 | Given a remediation action, When risk evaluation completes, Then the action is classified as low, medium or high according to configured policy. |
| US08 | Given an action classified as low risk and inside allowed boundaries, When automation is enabled, Then the action can execute and its result is recorded. |
| US09 | Given an action classified as high impact, When a remediation request is created, Then execution is blocked until an authorized user approves it. |
| US10 | Given any automated or human-approved action, When it completes, Then an immutable audit entry records actor, time, action, decision and result. |

# Product Backlog Prioritization

Agile technique applied: Value-based prioritization considering business value, operational risk, dependencies and readiness.

| Rank | ID | Backlog Item | Priority | SP | Reason |
| --- | --- | --- | --- | --- | --- |
| 1 | US01 | Observability ingestion | High | 8 | Foundation |
| 2 | US02 | Alert correlation | Very High | 8 | Core value |
| 3 | US04 | Root-cause ranking | Very High | 13 | Core value |
| 4 | US06 | Remediation recommendation | Very High | 8 | Core value |
| 5 | US07 | Risk classification | Very High | 5 | Safety first |
| 6 | US09 | Human approval gate | Very High | 5 | Safety first |
| 7 | US10 | Audit trail | High | 5 | Governance |
| 8 | US03 | Incident timeline | High | 5 | Usability |
| 9 | US05 | Deployment correlation | High | 8 | Analysis depth |
| 10 | US08 | Low-risk automation | Very High | 8 | After safety |
| 11 | US12 | RBAC | High | 5 | Security |
| 12 | US11 | Dashboard | Medium | 8 | Reporting (later) |

## Prioritization Logic

- Safety-related stories are ordered before any autonomous execution.

- Data ingestion and correlation are prerequisites for root-cause analysis.

- Root-cause analysis precedes remediation so actions remain evidence-driven.

- Audit logging is included early so automation is controlled and traceable from the start.

- Dashboard work follows the core detection–analysis–remediation flow.

# Sprint 1 Planning

Agile technique applied: Sprint Planning with a vertical-slice goal – selects a realistic, demonstrable increment that delivers end-to-end value.

## Sprint Goal

Build a demonstrable incident-analysis vertical slice that ingests observability data, groups related alerts, creates an incident context, produces a ranked probable root cause, classifies a remediation action by risk, and records the resulting decision in an audit trail.

## Sprint Scope

| ID | Story | SP | Sprint Work Focus |
| --- | --- | --- | --- |
| US01 | Observability ingestion | 8 | Backend + data pipeline |
| US02 | Alert correlation | 8 | Correlation service |
| US03 | Incident timeline | 5 | Incident UI / API |
| US04 | Root-cause ranking | 13 | Analysis engine |
| US07 | Risk classification | 5 | Safety rules engine |
| US09 | Human approval gate | 5 | Approval workflow |
| US10 | Audit trail | 5 | Audit service |

Total selected story points = 49. For a student workshop this is a planning exercise. In a real team the commitment would be calibrated against historical velocity.

## Sprint Tasks

| Story | Actionable Development Tasks |
| --- | --- |
| US01 | Configure log/metric connectors; normalize events; validate timestamps; write ingestion tests |
| US02 | Define correlation window; implement grouping rules; test duplicate and related alerts |
| US03 | Create incident model; build timeline API; display ordered events |
| US04 | Prepare feature set; implement scoring logic; expose confidence and evidence |
| US07 | Define low/medium/high rules; implement policy evaluator; test boundary conditions |
| US09 | Create approval request; authorize approver; implement approve/reject states |
| US10 | Create audit schema; record actor/time/action/result; verify audit completeness |

# Story Point Estimation

Agile technique applied: Relative estimation using Fibonacci sequence and Planning Poker.

| Story | SP | Estimation Rationale |
| --- | --- | --- |
| US01 | 8 | Multiple data formats and connector configuration create integration complexity. |
| US02 | 8 | Correlation requires time-window logic, grouping rules and duplicate handling. |
| US03 | 5 | Mostly CRUD/timeline behaviour with moderate UI/API work. |
| US04 | 13 | Highest uncertainty – root-cause ranking combines evidence and analysis logic. |
| US06 | 8 | Recommendation generation needs action catalog, evidence and risk metadata. |
| US07 | 5 | Policy rules are clear; safety-boundary testing remains important. |
| US09 | 5 | Approval state machine and authorization add moderate complexity. |
| US10 | 5 | Audit schema and write path are straightforward; completeness is critical. |
| US11 | 8 | Dashboard combines multiple metrics, charts and filters. |
| US12 | 5 | RBAC requires roles, permissions and authorization checks. |

Planning Poker: The team independently selects Fibonacci cards, discusses large differences and converges on a shared estimate. US04 may receive 8, 13 and 13; discussion justifies the final estimate of 13.

# Sprint Goal and Expected Deliverables

Sprint Goal: Deliver a secure end-to-end prototype that converts raw monitoring signals into a correlated incident, produces a probable root cause, recommends a risk-classified remediation action, applies the appropriate automation or approval rule, and records the complete incident and decision history.

| Category | Sprint Deliverable | Expected Evidence |
| --- | --- | --- |
| Core platform | Event ingestion and normalization | Sample normalized event records |
| Incident management | Alert correlation and incident context | Grouped incident + timeline API |
| Analysis | Probable root-cause ranking | Ranked causes with confidence scores |
| Safety | Risk classification and policy evaluation | Policy test cases (low/med/high) |
| Human control | Approval workflow for high-impact actions | Approval / rejection records |
| Governance | Immutable audit trail | Audit database entries |
| Demonstration | End-to-end incident scenario | Demo script / screens / video |

# Risk-Based Remediation and Safety Controls

| Risk Level | Example Action | Execution Rule |
| --- | --- | --- |
| Low | Restart a stateless application service within approved limits | May auto-execute |
| Medium | Scale service capacity or restart a dependency | Human approval or policy-specific automation |
| High | Database rollback, destructive change, critical isolation | Manual / authorized approval required |
| Blocked | Action outside predefined safety boundary | Never auto-execute |

# Definition of Ready and Definition of Done

## Definition of Ready

- The user story has clear business value and a stated beneficiary.

- Acceptance criteria are written and understood.

- Dependencies are identified and resolved or planned.

- Required data or test inputs are available.

- Security and safety implications are understood.

- The story is small enough to complete within the sprint.

- Product Owner and development team share the expected outcome.

- The story can be demonstrated at the end of the sprint.

## Definition of Done

- Code is implemented and peer-reviewed.

- Unit and integration tests pass.

- Acceptance criteria are demonstrated.

- Security and authorization checks are included.

- Audit records are generated where applicable.

- Documentation is updated.

- Feature is deployable in the sprint environment.

- Product Owner accepts the completed story.

# Agile Release Roadmap

| Sprint | Primary Goal | Major Deliverables |
| --- | --- | --- |
| Sprint 1 | Core incident-analysis vertical slice | Ingestion, correlation, incident context, RCA prototype, safety rules, audit |
| Sprint 2 | Operational integrations | Deployment correlation, incident-management integration, notifications |
| Sprint 3 | Controlled automation | Low-risk automation, approval workflows, rollback support |
| Sprint 4 | Operational dashboard | Dashboard, KPI reporting, trend analysis |
| Sprint 5 | Hardening | Security, load testing, reliability testing, observability |
| Sprint 6 | Production readiness | Deployment automation, documentation, training, final acceptance |

# Requirements Traceability

| Problem Requirement | Epic | User Story | Acceptance Evidence |
| --- | --- | --- | --- |
| Correlate monitoring data | E1/E2 | US01/US02 | Normalized events + grouped incidents |
| Correlate deployment changes | E3 | US05 | Deployment linked to incident timeline |
| Identify probable causes | E3 | US04 | Ranked causes + confidence |
| Recommend safe remediation | E4/E5 | US06/US07 | Action + risk classification |
| Automate low-risk recovery | E5 | US08 | Successful controlled execution |
| Human approval for high-impact | E5 | US09 | Approval gate demonstrated |
| Maintain audit trails | E7 | US10 | Complete audit record |

# Expected Outcomes and Measurement

| Outcome | Metric | Target Direction |
| --- | --- | --- |
| Reduce alert overload | Alerts per incident / duplicate ratio | Decrease |
| Improve root-cause identification | Correct top-ranked cause rate | Increase |
| Reduce response time | Mean Time to Detect (MTTD) | Decrease |
| Reduce recovery time | Mean Time to Resolve (MTTR) | Decrease |
| Improve reliability | Availability / error rate | Availability ↑, errors ↓ |
| Improve auditability | % of actions with complete audit record | Approach 100% |

# Agile Roles and Responsibilities

| Role | Responsibilities in This Project |
| --- | --- |
| Product Owner | Prioritize backlog, clarify business value, accept completed stories |
| Scrum Master | Facilitate sprint events, remove impediments, protect the Agile process |
| Backend Developer | Build ingestion, correlation, incident and remediation services |
| ML / Analysis Engineer | Develop root-cause scoring and evidence ranking |
| Frontend Developer | Build dashboard, incident views and approval screens |
| DevOps / SRE | Configure deployment, monitoring, CI/CD and operational tests |
| Security Engineer | Define RBAC, approval controls, audit and safety policies |
| Tester / QA | Validate acceptance criteria, integration, safety and regression behaviour |

# Project Risks and Mitigation

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Incorrect root-cause recommendation | High | Medium | Show evidence/confidence; keep human review for uncertain cases |
| Unsafe automated remediation | Very High | Low/Medium | Allow-list, safety boundaries, approvals, rollback |
| Alert correlation errors | High | Medium | Tune rules; evaluate against historical incidents |
| Integration failure | Medium | Medium | Adapters, retries, health checks |
| Unauthorized action | Very High | Low | RBAC, least privilege, approval controls |

# Summary – Applying Advanced Agile Methodologies (CO1)

This document demonstrates the practical application of advanced methodologies and agile project management techniques to manage a software project effectively. Using the Autonomous Incident Response and Root-Cause Analysis Platform as the vehicle, the plan applies:

- Product vision and stakeholder analysis to create shared understanding and priority focus.

- Epic decomposition and user stories in standard Agile format to keep work value-driven.

- Given–When–Then acceptance criteria to make requirements testable before development starts.

- Value-based backlog prioritization that orders safety and core analysis before automation.

- Sprint planning around a clear vertical-slice goal with actionable tasks and relative estimation.

- Definition of Ready and Definition of Done as quality gates for planning and acceptance.

- Risk-based governance, audit trails and human approval gates to keep automation controlled.

- An incremental release roadmap that delivers usable value early while progressing toward production readiness.

Together these practices show how advanced agile techniques enable a team to plan, prioritize, estimate, control risk and deliver a software system effectively.